**Work Package Authorizations (PRINCE2)**

**Work Package Title**: OSS/BSS Cloud Migration Package 1  
**Authorized By**: Project Manager – Telco Cloud Migration (Mid-Level)  
**Authorized To**: Cloud Engineering Team Lead, Telco Systems Integrator

**Date of Authorization**: 10 August 2025  
**Expected Start**: 12 August 2025  
**Expected Completion**: 25 August 2025

**Description of Work**:

* Migrate OSS (Operations Support System) to Azure cloud infrastructure (Lift & Shift)
* Re-platform BSS (Business Support Systems) to containerized microservices architecture
* Conduct system integration testing with network element managers and existing CRM

**Constraints**:

* Migration must minimize downtime (< 2 hours)
* Use only approved open-source libraries or vendor APIs (as per Procurement Guidelines v1.2)

**Tolerances**:

* Budget: ±5% of allocated OSS/BSS budget
* Time: ±2 working days from planned delivery date

**Interfaces**:

* CRM Cloud Enablement Team
* M-PESA Integration Sub-Team
* Network Architecture and Security Operations

**Quality Expectations**:

* Migration must pass UAT, rollback testing, and regression testing
* OSS/BSS must maintain all audit trails and customer data integrity

**Reporting Requirements**:

* Weekly sprint demo and retrospective
* Daily sync with DevSecOps team
* Final report including performance benchmarks and incident logs

**Approval**:

* Signed and approved by the Cloud Governance Board and the Project Assurance Officer