**Lessons Log (Stage)**

**Project:** Telco Cloud Migration  
**Stage:** [Stage Name]  
**Date:** [Insert Date]  
**Prepared by:** [Project Manager / QA Lead]

| **Lesson ID** | **Description** | **Impact / Benefit** | **Action Taken / Recommended** | **Owner** | **Status** |
| --- | --- | --- | --- | --- | --- |
| LSN-001 | Delay in M-PESA API integration impacted UAT schedule | Highlighted need for earlier vendor engagement | Vendor engagement strategy updated | Project Manager | Closed |
| LSN-002 | Automated testing reduced defect leakage | Improved quality and faster releases | Expand automated tests to all modules | QA Lead | Ongoing |
| LSN-003 | Training documentation delays caused some knowledge gaps | Risk to operational readiness | Streamlined training sign-off process | Training Lead | In Progress |